# Document Overview

This document provides cleanup options for Azure resources in the EMT DevTest subscription and proposes a strategic subscription restructuring approach.

Current State - the existing EMT DevTest subscription has become unorganized with mixed POC and development resources, making comprehensive cleanup complex and risky exercise.

# Approach Options

Option A: Clean up existing EMT DevTest subscription in-place, apply controls, establish CorpNet, migrate resources into it and then create new EMT Sandbox subscription

Option B: Start immediate cleanup of low-risk resources, migrate development resources to new EMT DevTest subscription, and continue aggressive cleanup of current subscription as Sandbox

The recommended approach (Option B) involves immediate cleanup of low-risk resources in the current EMT DevTest subscription, followed by migration of development resources to a new EMT DevTest subscription, and continued cleanup of the remaining resources. The current EMT DevTest subscription should be renamed as EMT Sandbox subscription.

# Why Option B is Better!

## Immediate Cost Savings

- Start cleanup now with zero-risk items (empty resource groups, unused NSGs)

- Remove old unattached disks (90+ days) and empty app service plans

- Use activity logs as starting point, then verify with service owners before deleting rest of the resource

## Clean Start for Development

- New Dev subscription = fresh start with proper governance

- No legacy naming issues or old configurations to inherit

- Implement best practices from day one

## Network Setup is Easier

- Current subscription lacks corporate network connectivity

- Adding network to existing resources = major rework. All resources need rebuilding to use new network components

- New EMT Dev subscription can be built with proper networking from start

- Sandbox stays isolated (good for POCs), Dev gets corporate access

# Things to take care with Renaming Subscription

## Governance

- Billing and Cost Management: Reports may show old names (older time periods) and new names (post changes)

- IaaC templates: Using subscription name (not ID) may need updates

- CI/CD Pipelines: Using subscription name (not ID) may need updates

- PowerShell/CLI Scripts: Scripts using -SubscriptionName parameter instead of SubscriptionId should be updated

## What continues to work

- All Azure resources and services (uses subscription ID internally)

- Azure RBAC assignments (tied to subscription ID)

- Azure Policy assignments (uses subscription ID)

- Resource deployments and management operations

- Azure Monitor, Log Analytics, and Application Insights

- Billing and invoicing (subscription ID remains same)

Since all resources are part of EMT DevTest subscription

# Cleanup Categories

## App Service Plans

- Purpose: Identifies empty App Service Plans with no hosted applications

- Criteria: properties.numberOfSites == 0

- Cost Impact: App Service Plans incur charges even when empty

- Cleanup Action: Delete unused plans or consolidate apps into existing plans

- Risk Level: LOW - No impact on running applications

## Empty Resource Groups

- Purpose: Finds resource groups containing no resources

- Criteria: Resource groups with null resource count

- Cost Impact: NONE - Resource groups are free. Stright forward to clean up

- Cleanup Action: Delete empty resource groups to reduce clutter

- Risk Level: NONE - No resources affected

## Empty Subnets

- Purpose: Identifies unused subnets in virtual networks

- Criteria: No IP configurations, delegations, or application gateway configurations

- Cost Impact: NONE - Subnets are free but consume IP address space

- Cleanup Action: Remove unused subnets to optimize network design

- Risk Level: LOW - Verify no future deployment plans

## Unattached Disks

- Purpose: Finds orphaned managed disks (90+ days old)

- Criteria: Not managed by any VM and older than 90 days

- Cost Impact: Disks incur storage charges continuously

- Cleanup Action: Delete after verifying no backup/recovery needs

- Risk Level: MEDIUM - Ensure disks don't contain critical data

## Unattached Network Interfaces

- Purpose: Identifies unused network interfaces

- Criteria: Not attached to VMs, private endpoints, or link services

- Cost Impact: Minimal charges but consume IP addresses

- Cleanup Action: Delete unused NICs to free IP addresses

- Risk Level: LOW - Verify not reserved for specific purposes

## Unattached Network Security Groups

- Purpose: Finds NSGs not associated with any resources

- Criteria: Null network interfaces and subnets properties

- Cost Impact: NONE - NSGs are free but create management overhead

- Cleanup Action: Delete unused NSGs

- Risk Level: LOW - Verify not part of known creations/ deployments

## Resource – Activity Log

- Purpose: Analyzes last access patterns for all subscription resources

- Method: Queries Azure Activity Log excluding Microsoft.Advisor events

- Output: Comprehensive resource list with activity timestamps and API events

- Usage: Provides data-driven insights for cleanup impact assessment

# Precautions

- Check with resource owners before deletion

- Take snapshots of critical disks before deletion (mostly it should not be the case)

- Review activity logs for resources inactive > 90 days

  - Decision on resource deletion/ retention depends on this